KAIROX • AI OPEX Backend Build Checklist v3.0 — Delta spec for the AWS backend to make the mocked v3.0 frontend real. 17 sections ~60 endpoints 10 new tables 4 roles Version 3.0 · April 2026 Source of truth for all [BACKEND-GAP] warnings in the frontend.

Executive Summary

The Kairox AI OpEx v3.0 React Native frontend has shipped all 17 feature sections across 4 user roles (Problem Solver, Supervisor, Managing Director, Customer's MD). Every data flow is currently mock-driven. This document is the exact delta your existing AWS backend needs to absorb so the frontend can be flipped from mock calls to real HTTPS endpoints, one feature at a time, without any further frontend rewrites.

💡 The mock file IS the spec. Every /app/frontend/src/services/mocks/*.js file is ≤250 lines and exactly mirrors the required response shape. When a real endpoint ships, swap one import in services/api.js and the mock branch drops out — no other frontend change needed.

At a glance

| Area | What ships | Complexity |
| --- | --- | --- |
| Roles & auth | Add customer_md enum, junction table, JWT payload extend | 🟢 Low |
| Directory APIs | 5 read endpoints — supervisors, CMDs, team, MD profile | 🟢 Low |
| Personal chat (§7, §8) | 2 tables, 7 endpoints, role-pair access matrix, WS | 🟡 Medium |
| Group chat + chatbot (§14, §2) | 3 tables, 6 endpoints, NLP intents, monthly AI summary | 🟡 Medium |
| Issue lifecycle + escalation (§3) | Status enum, escalation table + endpoint, email/chat triggers | 🟢 Low |
| Alerts: Voice + WhatsApp (§5, §6) | asyncio.gather dual-channel, Twilio webhooks, missed-call fallback | 🔴 High |
| Photo timeline (§16) | Add DURING enum, AI moderation flag, 3 endpoints | 🟢 Low |
| CMD dashboard (§9) | Single aggregator endpoint with site scoping | 🟢 Low |
| Budget state machine (§11) | 3 tables, 3-tier classifier, 10 endpoints, audit log, hourly beat | 🟡 Medium |
| Site diary + monthly report (§15) | Table, 5 endpoints, LLM highlights, PDF export | 🟡 Medium |
| MD admin (§12) | 4 endpoints — sites, users, CMD assignments | 🟢 Low |
| Google Sheets sync (§13) | OAuth, webhook, cell-diff worker, incremental sync | 🔴 High |
| Project timeline (§17) | 2 tables, cascade algorithm, 4 endpoints, role scoping | 🟡 Medium |

📅 Recommended sequence Week 1: Roles + MD admin (unlocks user/site creation). Week 2: Alerts + escalations. Week 3: Budget + site diary. Week 4: Personal + group chat + chatbot. Week 5: Google Sheets. Week 6: Gantt cascade + polish.

1. Global Changes

1.1 Role model

| Change | Detail |
| --- | --- |
| Add enum value | ALTER TYPE user_role ADD VALUE 'customer_md'; |
| Alias | manager → managing_director (keep manager for backward compat) |
| New junction table | customer_md_sites (user_id, site_id, assigned_at, assigned_by) |

1.2 Auth

POST /api/v1/auth/login — extend to accept & return role: customer_md.

Passwords: bcrypt (cost 12). Do not roll your own.

JWT payload must include role, user_id, assigned_site_ids for fast FE scoping.

Rate-limit: 5 attempts / 10 min per username.

No signup / email-invite. MD creates users via §12 admin and shares credentials manually.

1.3 Shared response shape

Lists: { items: [...], next_cursor: string | null, total?: number }

Mutations: return the full updated resource, not just an id.

Timestamps: ISO-8601 UTC.

Currency: store in paise (integer). Frontend formats ₹ with Indian grouping.

1.4 Authorisation middleware

Build ONE reusable decorator: @require_role(['manager']) / @require_site_access(site_id). It reads JWT, applies the site-access matrix below, returns 403 {error: "site-not-in-scope"} on deny.

| Role | Site access rule |
| --- | --- |
| manager | Always allowed |
| supervisor | site_id IN supervisor_sites[me] |
| customer_md | site_id IN customer_md_sites[me] |
| problem_solver | Assigned to any issue in that site |

2. Directory / People APIs

| Method | Path | Caller | Purpose |
| --- | --- | --- | --- |
| GET | /api/v1/supervisors | MD | All supervisors + stats (active, closed, sites) |
| GET | /api/v1/supervisors/:id | MD / Sup (self) | Profile + assigned sites + issue counts |
| GET | /api/v1/customer-mds | MD | All CMDs + company + assigned site names |
| GET | /api/v1/customer-mds/:id | MD / CMD (self) | Customer MD profile |
| GET | /api/v1/users | MD only | Flat list for Team screen |
| GET | /api/v1/me/md | Sup / CMD | Resolve the 'company MD' for the MD-card screen |

⚠ Shape gotchas supervisors response must include active_issues_count, closed_issues_count, sites:[{id,name}]. customer-mds response must include company and assigned_sites derived from the new junction table.

3. Personal Chat (§7 Sup↔MD, §8 MD↔CMD, §10 access rules)

3.1 Schema

personal_chat_threads id (uuid) user_a_id (fk users.id) -- smaller id always goes in user_a user_b_id (fk users.id) last_message_at created_at UNIQUE(user_a_id, user_b_id) personal_chat_messages id (uuid) thread_id (fk) sender_id (fk users.id) body (text) type (enum: 'text','budget_card','site_diary','summary','pin_decision') payload (jsonb) -- e.g. budget_card:{amount,reason,site_id,status} is_pinned_decision (bool) -- MD only reply_to_message_id (uuid) created_at, edited_at, deleted_at

3.2 Endpoints

| Method | Path | Caller | Behaviour |
| --- | --- | --- | --- |
| GET | /api/v1/personal-chats | Any | List conversations for current user |
| GET | /api/v1/personal-chats/:id/messages | Member | Paged, newest→oldest |
| POST | /api/v1/personal-chats | Any | Body: {peer_user_id}. Upsert thread |
| POST | /api/v1/personal-chats/:id/messages | Member | Body: {body,type,payload?,reply_to_message_id?} |
| POST | /api/v1/personal-chats/:id/messages/:msg/pin | MD only | Set is_pinned_decision=true, broadcast on WS |
| POST | /api/v1/personal-chats/:id/messages/:msg/unpin | MD only | Opposite |
| DELETE | /api/v1/personal-chats/:id/messages/:msg | Sender | Soft-delete |

3.3 Role-pair access matrix (§10)

Enforced in the thread-creation endpoint; return 403 {error:"chat-not-allowed-between-roles"} on deny.

| From → To | Allowed? |
| --- | --- |
| supervisor → manager | ✅ |
| manager → supervisor | ✅ |
| manager → customer_md | ✅ |
| customer_md → manager | ✅ |
| supervisor → customer_md | ❌ |
| customer_md → supervisor | ❌ |
| problem_solver → * | ❌ (PS has no personal chat in v3.0) |
| * → problem_solver | ❌ |

3.4 WebSocket

/ws/personal-chats/:thread_id — bidirectional JSON frames.

On new message: {event:"message", message:{...}} to both members.

On pin: {event:"pin", message_id, pinned:true}.

Fallback: frontend polls every 3 s if WS drops. Keep REST list idempotent.

4. Group Chat + Chatbot + AI Summaries

4.1 Operations Team group (§14)

group_chats(id, name='operations_team', created_by, created_at) group_chat_members(group_id, user_id, role_in_group, joined_at) group_chat_messages(... same shape as personal_chat_messages ... + group_id) group_chat_summaries(id, group_id, month 'YYYY-MM', summary_text, generated_at)

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/v1/group-chats/ops | Return Ops Team group (auto-create with MD + all supervisors) |
| GET | /api/v1/group-chats/:id/messages | Paged messages |
| POST | /api/v1/group-chats/:id/messages | Post (type: text / budget_card / ai_summary) |
| POST | /api/v1/group-chats/:id/messages/:msg/pin | MD-only pin |
| GET | /api/v1/group-chats/:id/summaries | Last 6 monthly AI summaries |
| POST | /api/v1/group-chats/:id/summaries/regenerate | MD queues a re-run |

WebSocket: /ws/group-chats/:id (same protocol as personal).

4.2 Role-personalised chatbot (§2)

Extend your existing POST /api/v1/chat endpoint:

Request: { session_id, message, role, user_id } Response: { reply, data: { intent, entities, quick_actions[], channels? } }

Add 3 NLP intents (wire into your existing intent router):

| Intent | Example message | Handler |
| --- | --- | --- |
| budget_request | Raise 2 lakh for new sensors at Zone C | Classify budget → insert budget_requests → return budget_card payload |
| budget_report | Show top 5 escalated budgets | Aggregate from budget_requests → return markdown summary |
| site_diary_entry | Log today: replaced pump at Ambattur, 2 h rain | Insert site_diary_entries → return confirmation card |

4.3 Monthly summary Celery beat

Schedule: 1st of every month, 02:00 IST.

For each group chat + each personal thread with ≥10 messages, call LLM with last month's messages.

Insert into group_chat_summaries AND post a type=ai_summary message in the chat.

5. Issue Lifecycle + Escalation (§3)

5.1 Status enum → Kairox label

| Backend enum | Kairox label (FE) | Colour |
| --- | --- | --- |
| OPEN / ASSIGNED / AUTO_ASSIGNED / REASSIGNED | Active | Blue |
| IN_PROGRESS | In Progress | Amber |
| COMPLETED | Fixed | Green |
| ESCALATED | Escalated | Red |
| REOPENED | Not Fixed | Red |

No DB change needed; just ensure exact enum strings. Frontend owns the label map.

5.2 Escalation report

issue_escalations id, issue_id (fk), raised_by_supervisor_id, reason (text), root_cause (text), proposed_action (text), copy_customer_md (bool), email_sent_at, chat_notification_sent_at, created_at

| Method | Path | Caller | Behaviour |
| --- | --- | --- | --- |
| POST | /api/v1/issues/:id/escalate | Supervisor | Flip issue to ESCALATED, insert row, email MD (+CMD if copy), post chat notification |
| GET | /api/v1/issues/:id/escalations | MD / Sup / CMD (access) | Return all escalation records for the issue |

6. Dual-Channel Alerts (§5 + §6)

6.1 Flow when a Supervisor creates an issue

Fire voice + WhatsApp in parallel using asyncio.gather:

async def send_dual_channel_alert(issue, recipient_phone): voice, whatsapp = await asyncio.gather( twilio.place_alert_call(issue, recipient_phone), whatsapp.send_template(recipient_phone, TEMPLATE_NEW_ISSUE, vars), return_exceptions=True, ) persist_issue_alert(issue.id, voice, whatsapp) response.data.channels = {"voice_call": voice.status, "whatsapp": whatsapp.status, "all_ok": voice.ok and whatsapp.ok}

6.2 Persistence

issue_alerts id, issue_id (fk), voice_call_status (delivered¦missed¦failed¦pending), voice_call_sid, voice_call_duration_sec, whatsapp_status (delivered¦failed¦pending), whatsapp_message_sid, all_ok (bool), missed_call (bool), created_at

6.3 Missed-call fallback (§6)

Twilio status webhook: /api/v1/webhooks/twilio/call-status (signature-verified, no JWT).

On no-answer / busy → set missed_call=true, voice_call_status='missed'.

Fire a DIFFERENT WhatsApp template to PS + Supervisor: 'Call missed — please check app. Issue #{id} {title}'.

Broadcast {event:"alert-updated"} on /ws/issues/:id so the banner flips amber in real time.

6.4 Endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/v1/issues/:id/alert | Return issue_alerts row for AlertStatusBanner |
| POST | /api/v1/issues/:id/alert/whatsapp/resend | Re-fire WhatsApp (Sup or MD) |
| POST | /api/v1/webhooks/twilio/call-status | Twilio status webhook |

7. Photo Progress Timeline (§16)

7.1 Enum extension

ALTER TYPE image_phase ADD VALUE 'DURING';

7.2 Endpoints

| Method | Path | Access |
| --- | --- | --- |
| GET | /api/v1/issues/:id/photos?group_by=phase | Any with access. Returns {before:[], during:[], after:[]} |
| POST | /api/v1/issues/:id/photos | Supervisor=BEFORE, PS=DURING/AFTER |
| DELETE | /api/v1/issues/:id/photos/:photoId | Uploader or MD |

7.3 AI validation on AFTER photos

Run uploaded AFTER photo through your image-moderation / sanity-check pipeline.

If flagged, set issue_photos.ai_flag=true and call NotificationService.send_photo_flag_alert.

Post a text message into the Sup↔PS chat AND add a banner in issue detail.

8. Customer MD Dashboard (§9)

Single aggregator endpoint the frontend calls on CMD login.

GET /api/v1/dashboard/customer-md (CMD only)

{ "stats": { "pending_issues": 7, "resolved_issues": 15, "total_sites": 3, "escalated_to_me": 2 }, "sites": [ {"id":1,"name":"…","location":"…","issues_total":12,"issues_open":4}, … ], "escalated_budgets": [ {"id":…,"amount":…,"site_name":"…","reason":"…"}, … ], "recent_issues": [ … limit 10 …] }

🔒 Scoping rule (applies everywhere CMD sees data) site_id IN (SELECT site_id FROM customer_md_sites WHERE user_id = :me)

9. Budget — Multi-level Approval (§11)

9.1 Schema

site_budgets site_id (pk), monthly_ceiling (int, paise), updated_at budget_requests id (uuid), title, reason, amount (int, paise), site_id, raised_by_user_id, raised_at, status (pending_md¦approved¦rejected¦escalated_customer_md¦ cmd_approved¦cmd_rejected¦auto_approved), decided_by_user_id, decided_at, decision_note budget_audit_log id, budget_request_id, actor_user_id, action (created¦auto_approved¦md_approved¦md_rejected¦ escalated¦cmd_approved¦cmd_rejected), note, created_at budget_thresholds (admin-editable, per-company) company_id (pk), auto_limit, md_limit

9.2 Classification logic

if amount <= AUTO_LIMIT (default ₹50,000): status = 'auto_approved' elif amount <= MD_LIMIT (default ₹2,00,000): status = 'pending_md' else: status = 'pending_md' # MD can still reject outright; # MD's "escalate" action → 'escalated_customer_md'

9.3 State machine

┌─ auto_approved (amount ≤ AUTO_LIMIT) pending_md ────┼─ approved (md_accept) ├─ rejected (md_reject) └─ escalated_customer_md (md_escalate, only if amount > MD_LIMIT) ├─ cmd_approved (cmd_esc_approve) └─ cmd_rejected (cmd_esc_reject)

9.4 Endpoints

| Method | Path | Caller | Purpose |
| --- | --- | --- | --- |
| POST | /api/v1/budget/requests | Sup | Create request (classifies, auto-approves small) |
| GET | /api/v1/budget/requests?scope=<role> | Sup/MD/CMD | Role-scoped list |
| GET | /api/v1/budget/totals?scope=<role> | same | {count, pending, approvedSum, rejectedCount} |
| POST | /api/v1/budget-requests/:id/accept | MD | → approved + audit |
| POST | /api/v1/budget-requests/:id/reject | MD | → rejected + audit |
| POST | /api/v1/budget-requests/:id/escalate | MD | → escalated_customer_md (amount > MD_LIMIT) |
| POST | /api/v1/budget-requests/:id/esc-approve | CMD | → cmd_approved |
| POST | /api/v1/budget-requests/:id/esc-reject | CMD | → cmd_rejected |
| GET | /api/v1/budgets/sites/:id | Sup/MD/CMD (access) | MTD approved vs ceiling |
| GET | /api/v1/budgets/sites/:id/history | same | Monthly series for charts |
| GET | /api/v1/budget/burn-rate | Sup/MD | Per-site {site_id, spent, ceiling, ratio} |
| GET | /api/v1/budgets/threshold-alerts | MD | Sites at ≥90% of ceiling |

9.5 Threshold-alert Celery beat

Hourly: for each site, compute this month's burn.

If ≥90% AND no alert fired in last 24 h → insert notification + post message in Ops Team group.

10. Site Diary (§15) + Monthly Report

10.1 Schema

site_diary_entries id (uuid), site_id (fk), author_id (fk users.id), -- Problem Solver entry_date (date), -- ideally one per (site, author, date) work_done (text), issues_noted (text), weather (text), -- optional, auto-fill via weather API safety_incidents (text default 'None'), photos (jsonb), -- array of photo URIs created_at

10.2 Endpoints

| Method | Path | Caller | Purpose |
| --- | --- | --- | --- |
| POST | /api/v1/site-diary | PS | Create entry |
| GET | /api/v1/site-diary | Sup/MD/CMD/PS | List with filters (site_id, author_id, cmd_sites) |
| GET | /api/v1/site-diary/:id | any (access) | Fetch one |
| GET | /api/v1/site-diary/monthly-report | Sup/MD/CMD | The aggregator — see 10.3 |
| GET | /api/v1/site-diary/export/pdf | MD / CMD | Server-side PDF (WeasyPrint / ReportLab) |

10.3 Monthly Report response contract

Frontend currently builds this in monthlyReportMockService.js. Backend must return the same shape, role-scoped:

{ "month": "April 2026", "scope_label": "Vikram Singh · All 5 sites · 3 supervisors", "role": "manager", "hero": { "label": "Closure rate", "value": "30%" }, "kpis": [ {"key":"raised","label":"Raised","value":27,"delta":"+23%", "trend":"up","invertSentiment":false}, … ], "per_site": [ {"site_id":1,"name":"…","issues_total":6,"issues_closed":2, "issues_open":4,"on_time_rate":33,"spent":62000, "ceiling":1000000,"burn_ratio":0.062}, … ], "top_issues": [ {"id":7,"title":"…","status":"ESCALATED", "priority":"high","site_name":"…", "impact_score":86}, … ], "budget": {"approved_count":4,"approved_sum":380000, "rejected_count":1,"escalated_count":2}, "standout": {"label":"Top supervisor","name":"Priya Sharma", "detail":"4 issues closed"}, "safety_incidents": 0, "highlights": "Company closure rate is 30% — +60% vs last month. …" }

Logic

Scope by role: supervisor→supervisor_sites, customer_md→customer_md_sites, manager→all.

Deltas: query same metrics for previous month; compute (cur - prev) / prev × 100.

hero.value differs per role — see the mock for exact mapping.

highlights: LLM-generated. Pass KPIs + standout into a prompt. Cache per (scope, month) for 1 h.

weather on diary entries: call OpenWeatherMap once per (site, date) using site.coordinates; store result.

11. MD Admin — Sites, Users, CMD Assignments (§12)

| Method | Path | Body | Behaviour |
| --- | --- | --- | --- |
| POST | /api/v1/sites | {name, location, latitude, longitude, initial_budget} | Insert sites row + site_budgets(site_id, monthly_ceiling=initial_budget) |
| POST | /api/v1/users | {name, phone, email, role, password, company?, site_ids?} | Validate role. username=last 10 digits of phone. Hash password. Seed customer_md_sites if CMD. |
| GET | /api/v1/users | — | Flat list for the Team screen |
| POST | /api/v1/customer-mds/:id/sites | {site_ids: [int]} | REPLACE entire assignment — delete for user_id, insert new set |

Validation

Phone must match E.164-ish: +\d{10,15}

Email: RFC-5322 (optional field).

Password min 8 chars.

12. Google Sheets Live Sync (§13)

🏗 Biggest pure-backend build Frontend has 3 small endpoints + an animated status pill. Everything else (OAuth, webhook, cell-diff worker, column mapping, validation, incremental sync, token refresh, backoff) is server-side. Allocate ~1 week, 1 backend engineer.

12.1 Schema

sheet_integrations id, user_id (MD who connected), sheet_id, sheet_name, spreadsheet_url, oauth_refresh_token (ENCRYPTED), webhook_channel_id, connected_at, disconnected_at, last_error (text) sheet_sync_state integration_id (pk) last_synced_at, last_full_sync_at, record_count, state (idle¦syncing¦synced¦error) sheet_cell_diff -- ring buffer, keep last 10k id, integration_id, row_index, col_index, old_value, new_value, applied_at, record_affected

12.2 Endpoints

| Method | Path | Caller | Purpose |
| --- | --- | --- | --- |
| POST | /api/v1/integrations/google-sheets/connect | MD | Returns OAuth URL |
| GET | /api/v1/integrations/google-sheets/oauth-callback | Google | Completes OAuth, stores refresh token, registers webhook |
| GET | /api/v1/integrations/google-sheets/status | MD | Full state object (pill consumes this) |
| POST | /api/v1/integrations/google-sheets/sync | MD | Manual trigger — enqueue full sync |
| POST | /api/v1/integrations/google-sheets/disconnect | MD | Revoke token, delete webhook, clear state |
| POST | /api/v1/webhooks/google-sheets/push | Google | Webhook target → enqueue cell-diff job |

12.3 Core logic

OAuth2 with scope https://www.googleapis.com/auth/spreadsheets.

Register a Drive API 'changes.watch' webhook so Google POSTs you on any edit.

Cell-diff worker (Celery): batchGet current state → diff vs last snapshot (S3/Redis) → map changed cells to DB fields via column-mapping config → apply with validation.

Refuse to sync a row if required columns are empty or types mismatch.

Incremental only — NEVER full-row overwrites.

Resilience: refresh expired tokens; exponential backoff on Google 429s.

12.4 Required env vars

GOOGLE_OAUTH_CLIENT_ID=… GOOGLE_OAUTH_CLIENT_SECRET=… GOOGLE_SHEETS_WEBHOOK_URL=https://api.kairoxaitech.com/api/v1/webhooks/google-sheets/push SHEETS_INTEGRATION_SECRET=… # HMAC signing for webhook payloads

13. Project Timeline — Gantt + Dependency Cascade (§17)

13.1 Schema

site_contracts site_id (pk, fk), start_date, end_date, updated_at site_tasks id (uuid), site_id (fk), name (text), start_date, end_date, assigned_to_supervisor_id (fk), status (not_started¦in_progress¦completed¦delayed), depends_on_task_id (uuid, fk self, nullable), created_at, updated_at

13.2 Endpoints

| Method | Path | Caller | Purpose |
| --- | --- | --- | --- |
| GET | /api/v1/sites/:id/timeline | MD, Sup(assigned), CMD(assigned) | {site_id, contract_start_date, contract_end_date, tasks:[…]} |
| POST | /api/v1/sites/:id/tasks | MD | Create task |
| PATCH | /api/v1/sites/:id/tasks/:taskId | MD | Update any field; triggers cascade |
| DELETE | /api/v1/sites/:id/tasks/:taskId | MD | Remove + reparent dependents (set FK null) |

13.3 Cascade algorithm (port from projectTimelineMockService.updateTask)

BEGIN TRANSACTION delta = new_end_date - old_end_date if delta > 0: queue = [task.id]; seen = {} while queue not empty: cur = queue.pop() for child in tasks where depends_on_task_id == cur: if child.id in seen: continue # cycle guard seen.add(child.id) child.start_date += delta child.end_date += delta if child.status == 'not_started': child.status = 'delayed' queue.push(child.id) new_contract_end = max(tasks.end_date) if new_contract_end > site_contracts.end_date: site_contracts.end_date = new_contract_end COMMIT -- rollback on any exception Return { timeline, affected: [task_ids_shifted] }

🧪 Edge cases to test Moving end-date BACKWARDS (no cascade). Cycle in depends_on_task_id (guard must stop). Parallel dependents — both shift by the same delta. Final task extends beyond contract end — contract end updates atomically in the same txn.

14. WebSockets + Polling Fallback

14.1 Endpoints

| Path | Purpose |
| --- | --- |
| /ws/personal-chats/:thread_id | Messages, pins |
| /ws/group-chats/:id | Messages, pins, ai_summary |
| /ws/issues/:id | alert-updated, escalation events |
| /ws/dashboard/:user_id | threshold-alerts, sheet sync state |

14.2 Auth & fallback

First frame on connect: {"type":"auth","token":"<JWT>"}. Disconnect on invalid.

If WS fails, frontend polls REST every 3 s. Honour If-Modified-Since so polling stays cheap.

15. Background Workers (Celery / cron)

| Schedule | Task | Purpose |
| --- | --- | --- |
| 0 2 1 * * (monthly) | generate_monthly_summaries | LLM summary for every active chat |
| 0 * * * * (hourly) | check_budget_thresholds | Fire threshold-alerts at ≥90% site burn |
| */5 * * * * | google_sheets_resync_if_stale | Refresh if last_synced_at > 5 min ago |
| On webhook | apply_sheet_cell_diff | Driven by Google changes.watch |
| On issue create | send_dual_channel_alert | Voice + WhatsApp in parallel |
| On escalation | send_escalation_email | + post chat notification to MD |
| Nightly | ai_flag_after_photos | Batch re-check flagged photos (rate-limit AI) |

16. External Integrations Summary

| Service | Purpose | Env vars |
| --- | --- | --- |
| Twilio Voice API | Auto-call Sup / PS on new issue | TWILIO_SID, TWILIO_AUTH_TOKEN, TWILIO_FROM_NUMBER |
| Twilio WhatsApp Business | Templated alerts, missed-call fallback, CMD escalation notify | TWILIO_WHATSAPP_FROM + 3 approved template SIDs |
| Google Sheets v4 + Drive API | Live sync (§13) | GOOGLE_OAUTH_CLIENT_ID / SECRET, GOOGLE_SHEETS_WEBHOOK_URL, SHEETS_INTEGRATION_SECRET |
| OpenWeatherMap | weather field on site diary | WEATHER_API_KEY |
| LLM provider (Claude / GPT / Gemini) | Monthly summaries, highlights, chatbot replies | Already in place |
| WeasyPrint / ReportLab | Monthly-report PDF export | — |
| S3 / equivalent | Photo uploads + sheet snapshot storage | Already in place |
| Sentry / log sink | Webhook + cascade error tracking | SENTRY_DSN |

17. Testing Matrix (minimum before promoting)

| # | Test | Type |
| --- | --- | --- |
| 1 | Budget @ ₹30k → auto_approved; audit log has auto_approved action | Integration |
| 2 | Budget @ ₹1.5L → pending_md → md_accept → approved | Integration |
| 3 | Budget @ ₹5L → pending_md → md_escalate → cmd_approve → cmd_approved | Integration |
| 4 | Sup raises issue → voice call + WhatsApp fire in parallel | Integration (mock Twilio) |
| 5 | Twilio webhook no-answer → missed_call=true, fallback WhatsApp | Integration |
| 6 | Shift task end-date +10d → dependents shift, contract end updates | Unit (cascade) |
| 7 | Cascade with cycle in depends_on_task_id → loop terminates | Unit |
| 8 | Google webhook POST → cell-diff applied to issues.title row N | Integration (mock Google) |
| 9 | CMD login → dashboard shows only customer_md_sites | Integration |
| 10 | MD adds CMD + 2 sites → CMD login shows exactly those 2 sites | E2E |
| 11 | MD pins a message → WS pin event → Sup sees it live | E2E |
| 12 | Monthly report for supervisor1 → scope_label matches name + sites | Integration |
| 13 | Delete task with dependents → FK cleared to null | Unit |
| 14 | Rate-limit 6th login attempt → 429 | Integration |

18. Rollout Plan & Cheatsheet

18.1 Suggested 6-week rollout

| Week | Ship | Unlocks |
| --- | --- | --- |
| 1 | §1 roles + §2 directory + §11 MD admin | MD can onboard real users / sites |
| 2 | §5+§6 alerts + §3 escalations | Real voice + WhatsApp + escalation email |
| 3 | §9 budget + §15 site diary + monthly report | End-to-end budget workflow + report |
| 4 | §7 + §8 + §14 chats + §2 chatbot intents | Real-time chat + NLP intents |
| 5 | §13 Google Sheets sync | Live sheet → DB propagation |
| 6 | §17 Gantt cascade + §16 photo AI flag + polish | Full v3.0 parity |

18.2 Cheatsheet — find the exact frontend call-site

Every mock file IS the spec. Point engineers at these greps:

# every backend-gap with its endpoint spec grep -rn "BACKEND-GAP" /app/frontend/src # every TODO(backend) comment above the call site grep -rn "TODO(backend)" /app/frontend/src # the canonical request/response shapes ls /app/frontend/src/services/mocks/*.js

✅ After each section is live Swap the corresponding mock import in src/services/mocks/* for a real axios call. The // TODO(backend): comments in every mock tell you exactly what URL + method. No further frontend change needed — contracts match 1-to-1.

Kairox AI OpEx  •  Backend Build Checklist v3.0  •  April 2026